User Acceptance Testing (UAT)

| Date | 15 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book Store |
| Maximum Marks |  |

Project Overview:

Project Name: BOOK STORE

Project Description: A MERN Stack-based online bookstore that allows users to search, browse, purchase, and track books online. The system includes user, seller, and admin modules. Project Version: -

Testing Period: 10-07-2026 to 12-07-2026

Testing Scope:

Features to be Tested

- User Registration

- User Login

- Book Search

- Category-wise Browsing

- Book Details

- Shopping Cart

- Place Order

- Order Tracking

- Seller Dashboard

- Admin Dashboard

- Logout

User Stories to be Tested

- User can register successfully.

- User can log in securely.

- User can search books.

- User can add books to cart.

- User can place an order.

- Seller can add and update books.

- Admin can manage users and books.

Testing Environment:

URL/Location: http://localhost:5173/

Credentials :

User

- Username: Prashanth@gmail.com

- Password: 11111

Seller

- Username : Raju@gmail.com

- Password : 11111

Admin

- Username: Kiran@gmail.com

- Password: 11111

Test Cases:

| Test cases Id | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | Open Register page → Enter details → Click Register | User account is created successfully | User account created successfully | Pass |
| TC-002 | User Login | Enter valid email and password → Click Login | User logs into the system | User logged in successfully and redirected to Home page | Pass |
| TC-003 | Add Book to Cart | Select a book → Click Add to Cart | Book is added to the shopping cart | Book added successfully | Pass |
| TC-004 | Seller Adds Book. | Login as Seller → Fill book details → Save. | New book is added | Book added successfully | Pass |
| TC-005 | Logout | Click Logout button | User is logged out. | User logged out successfully. | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to Reproduce. | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Slow search response | Login → Search a large number of books | Medium | Closed | Database query optimized. |
| BG-002 | Empty registration form accepted | Open Register → Leave fields empty → Submit | High | Closed | Input validation added. |
| BG-003 | Book images load slowly | Open Book Details page. | Low | Closed | Images optimized for faster loading |

Sign-off:

Tester Name: Yuva Teja And Prashanth

Date: 12-07-2026

Signature: [Tester's Signature]

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.